## Slide 1
IT-Project Team 1 Arjen Schuurman Dennie Grondelaers Jesse Vranken Niek Vandael
Bart Hunerbein Academiejaar 2015-2016

## Slide 2: I-Talent-Platform
Webapplicatie
Ideeën pitchen
Kickstarter
‘Liken’/leuk vinden
Inschrijven/steunen
Commentaar
Opvolging

## Slide 3: I-Talent-Platform
Tasks:
Planning
Communicatie
Analyse
Documentatie
Ontwikkeling
Kwaliteitsbeheer

## Slide 4: I-Talent-Platform
Doel:
Webapplicatie
Veilig
Single page
Toekomstgericht
Open bron

## Slide 5: I-Talent-Platform
Ontwikkelomgeving:
Skype
Openshift
Jenkins
Eclipse/IntelliJ
Git
RTC

## Slide 6: I-Talent-Platform
Action:
Brainstorming
Meetings
Analysis
And finally… coding!!

## Slide 7: I-Talent-Platform
First results:

## Slide 8: Reflection
Requirements are a starting point
Planning : Agile

## Slide 9: Reflection
Meetings: keep it short !

## Slide 10
Communication

## Slide 11
Tooling

## Slide 12: We would keep
Daily communication
Open Source/Cross Platform technologies
Build- and deploy processes
SCRUM / Planning tools

## Slide 13: We would change
Getting requirements clear
Don’t plan ahead too much
Establish early on what technology to use

## Slide 14: We could change
More face-to-face meetings
Create less analysis / when needed

## Slide 15: Questions?